Initial Project Planning Template

| Date | 15 October 2024 |
| --- | --- |
| Team ID | PNT2022TMID01234 |
| Project Name / Title | Food Consumer Behaviour Analysis |
| Maximum Marks | 4 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule for the Food Consumer Behaviour Analysis project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Acquisition & Architecture | USN-1 | As a data analyst, I need to collect and aggregate food consumer behavior datasets covering demographics, dining channels, and spend. | 3 | High | Team Member 1 | 01/10/2024 | 05/10/2024 |
| Sprint-1 | Data Cleaning & Preprocessing | USN-2 | As a data analyst, I need to handle null values, remove duplicates, and treat spending outliers using IQR in Python. | 5 | High | Team Member 2 | 06/10/2024 | 10/10/2024 |
| Sprint-1 | Data Transformation & Binning | USN-3 | As a data engineer, I need to bin age groups, categorize income brackets, and encode ordering channels into standardized columns. | 3 | Medium | Team Member 1 | 11/10/2024 | 14/10/2024 |
| Sprint-2 | Exploratory Data Analysis | USN-4 | As an analyst, I want to frame 8+ critical business questions regarding consumer dining habits, spending, and channel preferences. | 3 | High | Team Member 3 | 15/10/2024 | 18/10/2024 |
| Sprint-2 | Visual Metric Formulation | USN-5 | As an analyst, I need to calculate Average Order Value (AOV), Satisfaction Indices, and Customer Lifetime Value (CLV) measures in Tableau. | 5 | High | Team Member 2 | 19/10/2024 | 23/10/2024 |
| Sprint-3 | Tableau Visual Development | USN-6 | As a BI developer, I need to build individual worksheets for demographic spending, channel distributions, and time-series line charts. | 8 | High | Team Member 1 & 2 | 24/10/2024 | 29/10/2024 |
| Sprint-3 | Interactive Dashboard Engineering | USN-7 | As a user, I want an interactive dashboard with dynamic cross-filters, KPI summary cards, and responsive container layout. | 8 | High | Team Member 1 | 30/10/2024 | 04/11/2024 |
| Sprint-4 | Narrative Story Point Design | USN-8 | As an executive stakeholder, I want a structured Tableau Story guiding viewers through insights from demographics to action recommendations. | 5 | Medium | Team Member 3 | 05/11/2024 | 09/11/2024 |
| Sprint-4 | Performance Optimization | USN-9 | As a BI developer, I need to test dashboard loading times, optimize extract queries, and verify filter action responsiveness. | 3 | Medium | Team Member 2 | 10/11/2024 | 13/11/2024 |
| Sprint-5 | Web Portal Integration | USN-10 | As a web user, I want to view the Tableau dashboard seamlessly within a modern React/Vite web application with dark/light themes. | 5 | High | Team Member 1 | 14/11/2024 | 18/11/2024 |
| Sprint-5 | Documentation & Reporting | USN-11 | As a project team, we need to generate comprehensive documentation across all 10 milestone report templates. | 3 | High | All Team | 19/11/2024 | 22/11/2024 |
| Sprint-5 | Deployment & Verification | USN-12 | As a DevOps engineer, I need to publish the final dashboards to Tableau Public and verify live iframe responsiveness on GitHub. | 2 | Low | Team Member 3 | 23/11/2024 | 25/11/2024 |